## Slide 1: Real Autobots and Decepticons
Programming a Self-Configuring Robot
Notes: Carter

## Slide 2: Project Overview
Notes: Ben

## Slide 3: Problem Statement
Unaided organization of modules into a predetermined formation from random starting points.
Notes: Ben

## Slide 4: Problem Statement
Notes: Ben

## Slide 5: Problem Statement
Notes: Ben

## Slide 6: Project Status
Notes: Trevor Seitz

## Slide 7
Notes: Trevor Seitz

## Slide 8: Requirements
Robot Movement (~90% Done)
Simulator Model (~100% Done)
Python Controller (~100% Done)
AI Algorithms (~40%)
  Localization Algorithm (~70% Done)
  Pathfinding Algorithm (~10% Done)
Overall Progress (~70% Done)
Notes: Trevor Seitz

## Slide 9: Robot Movement
Completed
Robot Command Library
API Version 1 <c s d>
API Version 2 <c m>
Remaining
Calibrate Robot Motor Constants
Configure Remaining Modules
Notes: Trevor Sietz

## Slide 10: Simulator Models
Completed
SMORE Models
Mimic SMORE API
Position/Orientation Detection
Remaining
Stay in Sync with SMORES
Notes: Jeff

## Slide 11: Python Controller
Completed
Robust COM/TCP Communication
Dynamic COM/TCP Discovery
Heartbeat Ping
Message Relay
Remaining
Nothing
Notes: Carter

## Slide 12: Demo
Notes: Carter

## Slide 13: https://youtu.be/DvsLRmNb7rI
Notes: Carter

## Slide 14: Localization Algorithm
Completed
Localization Simulator
Pitch-Yaw Correction
Remaining
Combine Multiple Camera Data
Program Arduino to Communicate with Multiple Pixy Cams
Notes: Trevor

## Slide 15: Localization Algorithm
Notes: Trevor

## Slide 16: Pathfinding Algorithm
Completed
PDDL, first iteration
Remaining
PDDL, second iteration
Convert PDDL directions into commands
Make pathfinder dynamic
Notes: Ben

## Slide 17: Pathfinding Algorithm
PDDL, Example
Notes: Ben

## Slide 18: Pathfinding Algorithm
PDDL, Example
Notes: Ben

## Slide 19: Pathfinding Algorithm
PDDL:
Initial and Goal State
Notes: Ben

## Slide 20: Pathfinding Algorithm
PDDL:
Actions
Notes: Ben

## Slide 21: Pathfinding Algorithm
PDDL:
Solution
Notes: Ben

## Slide 22: Project Roadmap
Notes: Jeff

## Slide 23: April 4
Pathfinding Algorithm, First Iteration
Localization Complete
Notes: Jeff

## Slide 24: April 28
Final Pathfinding Algorithm
Testing Complete
Notes: Jeff

## Slide 25: Q & A
Notes: Carter